Rain or Pumps?

Attributing India's Groundwater Decline District by District

Capstone Project — Execution Plan & Solution Architecture

BITS Pilani PGCP in AI & Machine Learning

Sivakumar Kakara  ·  Version 1.0  ·  Week 1

# 1. Problem framing

Groundwater levels across India are falling, but rainfall varies naturally from year to year. A district’s decline could come from a run of dry years, from unsustainable pumping, or both. We build a “rainfall-expected” baseline model of each district’s groundwater level from rainfall history alone, and treat the systematic gap between that baseline and the observed level as a proxy for human extraction pressure. The end product is a what-if simulator: if a district received 20% more monsoon rain, would it recover — or has the decline become structural?

## 1.1 What kind of ML problem is this?

The core is regression — the target (groundwater level, metres below ground) is continuous, and both required models (baseline regression; gradient boosting) predict it from rainfall features. Classification enters as the validation layer: our extraction-pressure ranking is checked against CGWB’s official Safe / Semi-critical / Critical / Over-exploited categories, and a classifier trained on our features to predict those categories quantifies agreement. It is not a text-mining problem at its core; text mining enters through the LLM component (RAG over CGWB reports, §4).

## 1.2 Syllabus coverage map

| Semester topic | Where it is used in this project |
| --- | --- |
| Regression | Model 1: regularised linear baseline (rainfall → expected level). Model 2: XGBoost/LightGBM non-linear regressor. Residuals = attribution signal. |
| Classification | Week 6: predict CGWB stress category from engineered features; validate residual ranking. Class imbalance handled with class weights vs SMOTE comparison. |
| Feature engineering | Week 1–2: trailing rainfall windows (3–36 months), monsoon (JJAS) totals and anomaly z-scores, wet-day counts, lagged levels, specific yield; strict no-leakage rule. |
| Unsupervised learning | Week 5–6: cluster districts by rainfall-response signature (K-Means / hierarchical on response features + PCA) to discover “structurally declining” archetypes. |
| Text mining | RAG over CGWB Dynamic Ground Water Resources reports: chunking, embeddings, retrieval feeding the LLM agent with citable district narratives. |
| ANN & deep learning | Week 4: MLP regressor benchmarked against gradient boosting on the same splits; optional sequence model on level history if time permits. |

# 2. Data

| Dataset | Contents | Status |
| --- | --- | --- |
| CGWB QC groundwater levels 2000–2022 (figshare, CC BY 4.0) | 2,759 quality-controlled wells; 4 seasonal campaigns/year (Jan/May/Aug/Nov); specific yield per well | Downloaded, explored, reshaped (Week 1 notebook) |
| IMD 0.25° gridded daily rainfall (imdpune.gov.in) | 25 yearly NetCDF grids, 1998–2022 (1998–99 pulled for lag windows) | Downloaded; aggregated to cell-month table at the 1,547 grid cells containing wells |

Merge design. Each well is snapped to its nearest 0.25° grid node, so rainfall is measured at the well and no error-prone district-name matching between datasets is needed. Wells aggregate to districts by name within the CGWB file itself.

Final Week-1 modeling dataset: 22,715 rows × 23 columns — district × season for 272 districts with ≥3 wells, 2000–2022, with rainfall features and lagged levels attached. Two defensible reductions (Nov+May only ≈ 11.4k rows; district-year ≈ 6k rows) are available if the mentor prefers a smaller table.

# 3. Solution architecture

Data layer → Feature store → Models → Attribution → Serving → Interface, kept deliberately simple and reproducible:

| Layer | Component | Technology |
| --- | --- | --- |
| Data | Raw CGWB CSV + IMD NetCDF → tidy parquet tables; deterministic pipeline scripts | pandas, xarray |
| Features | Trailing rain windows, anomalies, monsoon totals, lags; leakage-safe joins | pandas |
| Model 1 | Rainfall-only baseline: Ridge/ElasticNet per-district or pooled with district effects | scikit-learn |
| Model 2 | Gradient boosting (XGBoost/LightGBM) + MLP benchmark (ANN topic) | xgboost / lightgbm, keras |
| Attribution | Residual = observed − rainfall-expected; persistence-filtered ranking; CGWB category cross-check | pandas, scipy |
| Serving | REST endpoints: /predict, /whatif, /district_rank, /retrieve_docs | FastAPI |
| LLM agent | Tool-calling agent that turns questions into endpoint calls and grounded briefs | LangChain + LangGraph |
| Dashboard | District watchlist map, trend explorer, what-if sliders | Streamlit (or Plotly Dash) |

## 3.1 Evaluation methodology

- Metrics: RMSE, MAE, R² on raw and log scales, reported per season.

- Cross-validation: GroupKFold by district (spatial generalisation) AND blocked-by-year splits (temporal generalisation, e.g. train 2000–2017, test 2018–2022). Both are reported; leakage-safe by construction.

- Attribution validation: rank agreement (Spearman) and classification metrics (PR-AUC, macro-F1) against CGWB stress categories the models never saw.

- Ablations: with vs without lagged level; rainfall-only vs full features — makes the “what does rain alone explain?” question quantitative.

# 4. LLM component (LangChain / LangGraph)

The LLM is the interface, not the model. A LangGraph agent exposes the trained system to non-technical users while every number comes from our endpoints:

- Natural-language what-if: “If Kurukshetra gets 20% more monsoon rain next year, will it recover?” → agent parses district + scenario → calls /whatif → answers from returned numbers only.

- District briefs: for each watch-listed district the agent assembles trend, residual rank, peer comparison and RAG-retrieved CGWB narrative into a one-page policy brief.

- Text mining: CGWB assessment reports are chunked and embedded; retrieval provides citable context (this is the syllabus text-mining component, done honestly inside a numeric project).

- Guardrails: the agent may only answer from tool outputs; refusal path when asked beyond model scope; every brief carries model-limitation boilerplate.

# 5. Eight-week execution plan

| Wk | Focus | Deliverables (evidence for weekly sync) |
| --- | --- | --- |
| 1 | Data acquisition, EDA, feature engineering, final dataset | DONE — EDA notebook (executed), 22.7k-row modeling dataset, this plan document, report skeleton opened |
| 2 | Freeze cleaned merge; remaining features; CV splitters | Data-prep module with tests; GroupKFold + blocked-year splitters; report §§1–3 drafted |
| 3 | Model 1 — rainfall-only baseline regression | Ridge/ElasticNet trained + evaluated; per-district vs pooled comparison; error analysis notebook |
| 4 | Model 2 — gradient boosting + MLP benchmark; MID-SEM EVAL | XGBoost/LightGBM + small MLP; PPT (design & architecture), code walk-through, working prototype demo |
| 5 | Model comparison & tuning; unsupervised module | CV results table (RMSE/R²/MAE per season); district clustering by rainfall-response; tuned final model |
| 6 | Residual attribution + classification validation | Extraction-pressure ranking; CGWB category cross-check (Spearman, PR-AUC); imbalance handling comparison (weights vs SMOTE) |
| 7 | FastAPI service + LangGraph agent | /predict, /whatif, /district_rank, /retrieve_docs live; agent answering grounded what-if questions |
| 8 | Dashboard, hardening, END-SEM EVAL | Watchlist dashboard; full code cleanup; final PPT; signed report + code + presentation zipped to Taxila |

## 5.1 Continuous-evaluation alignment

Weekly sync first half — status: show executed notebook cells and diffs; every artefact above is demonstrable, not slideware. Second half — direction: each week ends with a decision to ratify (dataset grain, CV design, model choice, residual persistence rule), giving the mentor a concrete steering point. Report is written in parallel from Week 1 (skeleton already opened), so the Week-8 submission is an edit, not a scramble. Individual contributions are logged per week in the repo README to support the 40% individual-performance component.

# 6. Risks & mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| May-campaign missingness (~30%) biases seasonal models | Medium | Per-season evaluation; sensitivity run excluding May; report missingness explicitly |
| Lagged-level feature leaks extraction memory into the “rain-only” baseline | High (conceptual) | Two model variants: strict rainfall-only for attribution; +lag for forecasting. Never mix the two questions |
| Residual ≠ pumping (canals, cropping, feedback loops confound) | High (interpretive) | Persistence filter (multi-year systematic residuals only); independent CGWB category validation; explicit causal caveats in report |
| Well network coverage bias (sparse NE India, J&K) | Medium | Claim scope = monitored districts; show coverage map in report |
| Official project-package extract differs from our public-source build | Low | Pipeline is source-agnostic; swapping input files re-runs end-to-end deterministically |
| LLM scope creep in Weeks 7–8 | Medium | Agent limited to 4 tools; RAG corpus fixed early (CGWB 2022 assessment); demo script frozen in Week 7 |

# 7. Week-1 status (already done)

- Both datasets acquired: CGWB figshare extract and all 25 IMD yearly rainfall grids (1998–2022).

- Rainfall pipeline built: 25 daily NetCDF grids → monthly rainfall + wet-day counts at the 1,547 well-bearing grid cells.

- Data-quality findings: non-unique Station Code key (fixed with minted well_id); 13.6% missing readings concentrated in May campaigns and 2012/2016/2020–21; no target imputation.

- EDA complete: monsoon share ≈79% of annual rain; May-deepest/Aug-shallowest seasonal cycle; ~46% of districts deepening post-monsoon; top decliners (Kurukshetra, Ludhiana, Hisar, Bangalore Urban) match known hotspots.

- Feature set engineered and screened (mutual information + random forest): 6–12-month rainfall windows and anomaly z-scores lead among rainfall features.

- Final modeling dataset saved (22,715 district-season rows, 272 districts) with data dictionary; executed Week-1 notebook ready for the sync walk-through.